PROJECT INITIATION & PLANNING

### INTRODUCTION

#### Title Page

Project Title: CleanStreetNYC.gov

Team Name: Team 8

Members:

Ying Jie Mei - YINGJIE.MEI1@baruchmail.cuny.edu

Carson Liao - carson.liao@baruchmail.cuny.edu

Franco Rosito - franco.rosito@baruchmail.cuny.edu

Joseph Sagastume - joseph.sagastumeblanco@baruchmail.cuny.edu

Peter Akinrinade - Peter.Akinrinade@baruchmail.cuny.edu

Course Number: CIS 5800 EMWA

Date: 03/21/2025

#### Table of Contents

Executive Summary…………………………………………………………………………………………….3

Project Introduction……………………………………………………………………………………………..4

Feasibility Analysis……………………………………………………………………………………………...6

Project Charter…………………………………………………………………………………………………..8

Project Management Plan…………………………………………………………………………………….11

Stakeholders……………………………………………………………………………………………………11

Risk Management Plan………………………………………………………………………………………..11

Communication Plan……………………………….………………………………………………………….12

Quality Management Plan…………………………………………………………………………………….12

Scope Management Plan……………………………………………………………………………………..13

Requirements…………………………………………………………………………………………………..13

Project Scope Definition………………………………………………………………………………………13

Work Plan……………………………………………………………………………………………………….13

Technology Plan……………………………………………………………………………………………….14

Technology Assessment………………………………………………………………………………………14

Awareness Responsibility Planning………………………………………………………………………….15

Project Reporting………………………………………………………………………………………………16

Lessons Learned Report……………………………………………………………………………………...18

References……………………………………………………………………………………………………..19

Integrity Signatures……………………………………………………………………………………………19

Peer Review……………………………………………………………………………………………………20

#### Executive Summary

The NYC Department of Sanitation faces a recurring challenge where residents struggle to keep track of street cleaning schedules, leading to confusion, parking violations, and unnecessary fines. Limited accessibility to up-to-date information from 311, frequent changes due to holidays, and unexpected roadwork exacerbate the issue.

To address this, our team is developing CleanStreet NYC, a user-friendly web application designed to provide real-time street cleaning schedules and notifications. By simply entering their street location, residents can instantly view cleaning days and restricted parking periods. Users will also have the option to bookmark their street schedules and receive push notifications or text reminders, ensuring they never miss an update.

This solution aims to enhance public access to critical parking information, reduce the likelihood of parking violations, and promote a smoother street cleaning process. Through CleanStreet NYC, we aim to improve convenience for NYC residents while supporting the Department of Sanitation’s efforts to maintain clean and organized streets.

#### Project Introduction

Organization Overview:

The NYC Department of Sanitation (DSNY) is the government agency responsible for keeping New York City clean, safe, and sustainable. Headquartered in New York City, DSNY is the world’s largest municipal sanitation department, overseeing waste collection, recycling, street cleaning, and snow removal.

Four Frames of the Organization:

- Structural Frame – DSNY operates through a structured hierarchy, with divisions for waste management, enforcement, sustainability initiatives, and street cleaning.

- Human Resources Frame – The agency employs over 10,000 workers, including sanitation workers, supervisors, and administrative staff. It emphasizes training, employee welfare, and community engagement.

- Political Frame – DSNY collaborates with city officials, neighborhood groups, and state agencies to enforce sanitation laws and advocate for public cleanliness.

- Symbolic Frame – The organization represents NYC’s commitment to public health, environmental responsibility, and efficient urban management. Its fleet, uniforms, and community programs reinforce its identity.

Mission Statement: To ensure NYC remains clean, safe, and livable by managing waste collection, street cleaning, and sustainable waste reduction programs.

Vision Statement: To lead the nation in waste management innovation, environmental sustainability, and community engagement while maintaining the highest standards of cleanliness in New York City.

Strategic Goals:

- Improve public access to sanitation services and information.

- Reduce pollution and enhance city cleanliness.

- Leverage technology to enhance operational efficiency.

- Improve community engagement and public awareness of sanitation policies.

SWOT Analysis

| Strengths | Weaknesses |
| --- | --- |
| 1. Largest municipal sanitation department with extensive resources. | 1. Limited accessibility to real-time street cleaning schedules. |
| 2. Strong workforce and operational capacity. | 2. High reliance on traditional communication methods (e.g., 311 hotline). |

| Opportunities | Threats |
| --- | --- |
| 1. Technology-driven solutions to improve information accessibility. | 1. Public frustration due to ticketing for unclear street cleaning rules. |
| 2. Community engagement initiatives to increase compliance. | 2. Budget constraints and citywide financial limitations. |

Project Overview and Alignment with SWOT & Strategic Goals

Project: CleanStreet NYC – A web/mobile application designed to provide real-time street cleaning schedules, push notifications, and parking reminders for NYC residents.

Alignment with DSNY's Strategic Goals & SWOT:

- Improves public access to sanitation services by making street cleaning schedules more accessible, addressing a key weakness of DSNY.

- Enhances city cleanliness by reducing illegal parking on cleaning days, contributing to DSNY’s mission of maintaining a clean urban environment.

- Leverages technology to increase operational efficiency and modernize DSNY’s communication approach, addressing opportunities for digital innovation.

- Increases community engagement by providing residents with a user-friendly tool to stay informed, improving compliance, and mitigating public frustration (threats).

### BUSINESS CASE

#### Feasibility Analysis

### 1. Technical Feasibility

Factor 1: Availability of Technology

- The project requires a web application that integrates with existing street cleaning data sources (e.g., NYC Open Data, 311 API).

- These technologies are readily available, and cloud-based platforms (AWS, Google Cloud) can support hosting and data management.

Factor 2: Development Complexity

- The project will involve front-end (React, Flutter) and back-end (Node.js, Python, or Firebase) development, which are widely supported by developers.

- APIs for NYC street cleaning schedules may need additional data parsing and real-time updates, but existing tools can handle these challenges.

Conclusion: The project is technically feasible as it leverages existing technologies and industry-standard development frameworks.

### 2. Economic Feasibility (Is the project cost-effective?)

Factor 1: Development Costs

- The primary costs include developer salaries, hosting services, and API integrations.

- Open-source tools and government data sources (e.g., NYC Open Data) reduce expenses.

Factor 2: Potential ROI and Cost Savings

- The project reduces the city’s administrative burden (fewer 311 calls, improved compliance).

- It minimizes unnecessary ticketing disputes, which can reduce enforcement costs while improving public satisfaction.

Conclusion: The project is economically feasible, with manageable upfront costs and long-term benefits for both the city and residents.

### 3. Organizational Feasibility (Can the organization support the project?)

Factor 1: Alignment with DSNY’s Mission & Goals

- The project aligns with DSNY’s strategic goals by improving public access to sanitation services and enhancing city cleanliness.

- It supports digital transformation initiatives within NYC’s public service sectors.

Factor 2: Stakeholder Support

- NYC residents will benefit from better information accessibility and fewer parking violations.

- The NYC Department of Sanitation and local government agencies are likely to support the initiative, as it improves compliance and reduces ticket disputes.

Conclusion: The project is organizationally feasible, as it directly supports DSNY’s mission and has clear benefits for both the city and residents.

### Overall Feasibility Conclusion:

The CleanStreet NYC project is technically, economically, and organizationally feasible. It uses existing technologies, offers a high return on investment, and aligns with DSNY’s strategic objectives. With proper planning and execution, the project has the potential to significantly enhance public service efficiency and improve NYC residents' daily lives.

### PROJECT CHARTER

#### Project Name: CleanStreetNYC.gov

#### Project Purpose: Provide real-time street cleaning schedules, push notifications, and parking reminders for NYC residents.

#### Measurable Objectives and Success Criteria:

Objectives: Develop a fully functional web application that allows residents to input their street location and view real-time street cleaning schedules.

Success Criteria:

- The application is successfully deployed and accessible via web.

#### High-Level Requirements and Scope:

Requirements:

- The system will allow users to search street cleaning schedules by entering an address or street name.

- The system will display updated and accurate street cleaning days based on NYC Open Data and 311 API.

- The system will allow users to opt in for push notifications or SMS alerts for reminders.

- The system will support web-friendly and responsive design for accessibility.

Scope:

  - Development of a web application.

  - Integration with NYC Open Data and 311 API for real-time updates.

  - Notification services for reminders.

#### Assumptions and Constraints:

Assumptions:

- NYC Open Data and 311 API will provide reliable and up-to-date street cleaning schedules.

- The majority of NYC residents have access to smartphones or internet-enabled devices.

- The city government will support the project by providing necessary data access.

- Users will actively engage with the platform and opt in for notifications.

Constraints:

- The project must comply with NYC government IT policies and data security regulations.

- Limited budget for development, maintenance, and marketing.

- Application must be scalable to handle high traffic in densely populated areas.

- Street cleaning schedules may be subject to frequent changes, requiring a robust update system.

#### Summary Milestone Schedule:

| Milestone | Target Completion Date |
| --- | --- |
| Project Kickoff | 03/01/2025 |
| Requirements Gathering & Finalization | 03/21/2025 |
| UI/UX Design Completion | 05/02/2025 |
| Backend & API Integration | 05/02/2025 |
| Prototype Development | 05/02/2025 |
| Beta Testing & User Feedback | 05/04/2025 |
| Final Development & Bug Fixes | 05/05/2025 |

#### Summary Budget: $0.00

#### Roles and Responsibilities:

Ying Jie Mei - Charter, Stakeholders

Carson Liao - Project Scope, Work Plan

Franco Rosito - Project Introduction / Executive Summary

Joseph Sagastume - Communications and Requirements

Peter Akinrinade - Technology Plan / Project Reporter

#### Assigned Project Manager: Ying Jie Mei

#### Name and Authority of Sponsor: NYC Department of Sanitation (DSNY)

### PROJECT MANAGEMENT PLAN

#### Project Management Life Cycle

The team will adopt an Agile project management approach for the project since it's a software based project that aims to deliver a working, functional website for users. This approach allows the team to conduct a feedback loop that can be iterated on a regular schedule to constantly improve the software being produced and ultimately lead to a product that reflects both the efforts of the team and the expectations of users.

#### Stakeholders

| Name | Position | Internal/External | Level of Interest | Level of Influence | Management Strategies |
| --- | --- | --- | --- | --- | --- |
| NYC Department of Sanitation (DSNY) | City Agency Overseeing Street Cleaning | Internal | High | High | Engage regularly, provide progress reports, ensure alignment with sanitation policies. |
| NYC Residents & Vehicle Owners | Primary Users of the Application | External | High | Medium | Conduct user research, gather feedback through surveys, ensure intuitive design. |
| NYC Open Data & 311 API Providers | Data Providers for Street Cleaning Schedules | Internal | Medium | High | Maintain strong communication, ensure seamless API integration, and request timely updates. |
| NYC Department of Transportation (DOT) | Regulates Parking and Roadwork | Internal | Medium | High | Collaborate on data accuracy, address road work-related schedule changes. |
| City Council & Local Government Officials | Policymakers & Budget Approvers | Internal | Medium | High | Provide reports on public benefits, seek advocacy for funding and support. |

#### Risk Management

| Rank | Risk | Probability | Impact | Potential Responses | Risk Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Inaccurate or Delayed Data Updates | High | High | Use pseudo data | NYC Open Data & 311 API Providers | Active |
| 2 | Technical Development Challenges | Medium | High | Allocate buffer time for development, conduct early testing with APIs | Development Team | Active |
| 3 | Communication Delays | High | High | Improve communications | Development Team | Active |
| 4 | Role Clarity - Who is responsible for doing which tasks during the development phase of the website? WIll there be times where the boundaries between certain roles are blurred? | High | Low | Improve role clarity through communications | Development Team | Active |
| 5 | Scope Creep | Low | High | Enact the scope management plan | Development Team | Active |

#### Communication Plan

Whatsapp - Messaging app that is conveniently accessible between team members.

Zoom - Video conferencing software that is conveniently accessible between team members.

#### Quality Management Plan

Github - For the development lifecycle, ensuring version control and code management of the buildout of the website.

Trello - For task assignment/tracking, ensuring every task can be traced to a team member and ensuring quality control.

### SCOPE MANAGEMENT

#### Scope Management Plan

For the scope management plan, our team aims to establish a realistic baseline of technical, functional and iterative requirements based on the timeline of the project, the Agile feedback loop, as well as establish bar-raiser stretch goals that the team reserves the right to pursue depending on whether the team is ahead of schedule on the baseline goals.

#### Requirements

| Requirement | Category | Priority | Source | Sprint |
| --- | --- | --- | --- | --- |
| Users should be able to search street names or intersections to view cleaning schedules | Functional | High | Stakeholders | 2 |
| Users should see an interactive map with street cleaning zones and rules | Functional | High | Stakeholders | 2 |
| Provide notifications via SMS or push alerts to remind users of upcoming cleaning days | Functional | Medium | Stakeholders | 3 |
| Users can bookmark frequently visited locations for quick access | Functional | Medium | Stakeholders | 3 |
| The system should load map data efficiently to ensure smooth performance | Non- Functional | High | Technical Team | 3 |
| The website should be mobile-responsive and accessible | Non- Functional | High | Technical Team | 4 |
| Maintain logs for error tracking and debugging | Non- Functional | Medium | Development Team | 4 |
| Implement a simple and intuitive UI using Tailwind CSS | Design | High | Design Team | 1 |
| Backend should support CRUD operations for managing data | Functional | High | Development Team | 3 |
| Provide a feedback form for user suggestions | Functional | Low | Stakeholders | 4 |

### Stakeholder Needs & Requirements

- NYC Residents: Need a user-friendly way to check street cleaning schedules and get reminders

- NYC Department of Sanitation: Reduce parking violations and improve public awareness

- Local Businesses: Benefit from reduced customer parking disruptions

### Agile Product Backlog

- MVP Features

  - Search bar for entering a street name

  - Interactive map showing cleaning schedules

  - Push notification system for reminders

- Enhancements (Stretch Goals)

  - Integration with Google Calendar

#### Project Scope Definition

Scope Statement: The project will create a web-based application that allows NYC residents to:

- Search for street cleaning schedules by location

- View an interactive map with cleaning rules

- Bookmark frequently visited locations

- Receive SMS or push notifications before cleaning days

#### Work Plan

### TECHNOLOGY PLAN

#### Technology Lead

Peter Akinrinade

#### Technology Assessment

| # | Type Technology | Technology | Estimated Cost |
| --- | --- | --- | --- |
| 1 | Hardware | Web Server | Varies depending on service provider |
| 2 | Hardware | Database Server | Varies depending on service provider |
| 3 | Software | Python | Free |
| 4 | Software | MySQL | Free |
| 5 | Data | 311 API Data | Free |
| 6 | Data | NYC Open Data | Free |
| 7 | Data | Google Maps API | Free |
| 8 | Software | Trello | Free |
| 9 | Software | React | Free |
| 10 | Project Management | Github | Free |

### AWARENESS & RESPONSIBILITY PLANNING

Specify two or more of the following considerations for the product and project:

- Ethical, Civic, Legal, and Other Awareness/Responsibility Factors

- Global (International) or world factors

1. Ethical & Civic Responsibility Factors

Public Service & Accessibility – The project aims to enhance equal access to crucial public sanitation and parking information, ensuring that all NYC residents, including those from underserved communities, can easily obtain and understand street cleaning schedules.

Minimizing Unfair Parking Fines – Many residents receive parking violations due to lack of awareness rather than intentional non-compliance. By increasing transparency, the project reduces financial burdens on low-income individuals who may struggle with unexpected fines.

2. Legal Considerations

Compliance with NYC IT and Data Regulations – The project must adhere to government IT policies, ensuring that the app meets data security, accessibility, and compliance standards (such as ADA compliance for users with disabilities).

Data Accuracy and Liability – Since users will rely on the app for legal parking decisions, it is important to include disclaimers stating that information is based on official city data sources (e.g., NYC Open Data) and is subject to change.

3. Global or World Factors

Scalability & Adaptability – While the project is NYC-focused, the model could be expanded internationally to other major cities facing similar street cleaning and parking challenges (e.g., London, Tokyo, Paris).

Smart City & Sustainable Urban Development – CleanStreet NYC aligns with global trends in smart city innovation, where digital tools are leveraged to improve urban life by making city services more efficient and accessible.

### PROJECT REPORTING

#### Report Header

Group Number: 8

Project Title: CleanStreetNYC.gov

Date Prepared: 03/21/2025

Reporting Period Start Date: 03/01/2025

Reporting Period End Date: 03/21/2025

#### Issues Log

List any issues, defects, challenges whether existing, resolved, or needing attention during the reporting period.

Status: Use one of the following: Open, Work in Progress, Resolved, No Action Needed

| No. | Description | Status | Assigned to | Date Resolved |
| --- | --- | --- | --- | --- |
| 01 | Executive Summary (Document) | Resolved | Carson Liao | 03/05/2025 |
| 02 | Project Introduction (Document) | Resolved | Carson Liao | 03/05/2025 |
| 03 | Feasibility Analysis (Document) | Resolved | Carson Liao | 03/06/2025 |
| 04 | Project Charter (Document) | Resolved | Carson Liao | 03/06/2025 |
| 05 | Project Management Plan (Document) | Resolved | Carson Liao | 03/07/2025 |
| 06 | Stakeholders (Document) | Resolved | Carson Liao | 03/07/2025 |
| 07 | Risk Management Plan (Document) | Resolved | Carson Liao | 03/08/2025 |
| 08 | Communication Plan (Document) | Resolved | Carson Liao, Ying Jie Mei | 03/05/2025 |
| 09 | Quality Management Plan (Document) | Resolved | Carson Liao | 03/09/2025 |
| 10 | Scope Management Plan (Document) | Resolved | Carson Liao | 03/09/2025 |
| 11 | Requirements (Document) | Resolved | Carson Liao | 03/10/2025 |
| 12 | Project Scope Definition (Document) | Resolved | Carson Liao | 03/10/2025 |
| 13 | Work Plan (Document) | Resolved | Carson Liao | 03/11/2025 |
| 14 | Technology Plan (Document) | Resolved | Ying Jie Mei | 03/21/2025 |
| 15 | Technology Assessment (Document) | Resolved | Ying Jie Mei | 03/21/2025 |
| 16 | Awareness Responsibility Planning (Document) | Resolved | Carson Liao | 03/11/2025 |
| 17 | Executive Summary (Slides) | Resolved | Franco Rosito | 03/18/2025 |
| 18 | Project Introduction (Slides) | Resolved | Franco Rosito | 03/18/2025 |
| 19 | Project Charter (Slides) | Resolved | Ying Jie Mei | 03/18/2025 |
| 20 | Stakeholders (Slides) | Resolved | Ying Jie Mei | 03/18/2025 |
| 21 | Communication Plan (Slides) | Resolved | Joseph Sagastume | 03/18/2025 |
| 22 | Requirements (Slides) | Resolved | Joseph Sagastume | 03/18/2025 |
| 23 | Scope Definition (Slides) | Resolved | Carson Liao | 03/18/2025 |
| 24 | Work Plan (Slides) | Resolved | Carson Liao | 03/18/2025 |
| 25 | Technology Plan (Slides) | Resolved | Peter Akinrinade | 03/18/2025 |
| 26 | Project Management Tools (Slides) | Resolved | Peter Akinrinade | 03/18/2025 |

### LESSONS LEARNED REPORT

- What areas of the project the team did well?

An area of the project that the team did well in is being able to swiftly take care of the presentation slides and recording.

- What areas of the project the team did not do well and why?

An area of the project where the team did not do well would be scheduling. Since a few people in our group had life obligations outside of school (work, family, personal etc), it was very hard to get everyone together for the first few meetings.

- What areas of the project does the team plan to improve for the next deliverable, and how?

For the next deliverable, we want to aim to complete work prior to the deadline, so we can have more leeway and breathing room. One way to do that would be to schedule earlier meetings.

### REFERENCE/INTEGRITY/SIGNATURES

#### Citation/Reference

- None

#### Integrity Statement

- Write, sign, and date your own Integrity Statement affirming that the work submitted for the assignment is:

  - Your own, was not outsourced, provided by a third party, or written using artificial intelligence, and you complied with the college’s “Academic Honesty” policies.

  - Is accurate and truthful and does not contain any false information.

#### Project Team Members Names and Signature

| # | Team Member | Project Role | Signature | Date |
| --- | --- | --- | --- | --- |
|  | Carson Liao | Lead Contributor | Carson Liao | 03/21/2025 |
|  | Ying Jie Mei | Assigned Project Manager | Ying Jie Mei | 03/21/2025 |
|  | Franco Rosito | Communications Specialist | Franco Rosito | 03/21/2025 |
|  | Joseph Sagastume | Project Analyst | Joseph Sagastume | 03/21/2025 |
|  | Peter Akinrinade | Technology Lead | Peter Akinrinade | 03/21/2025 |

### PEER REVIEW

Review and rate all other team’s project, product, presentations, project, product using the scale & criteria below.

- Review: Each team is required to provide a constructive review that justifies each rating.

- Rating Scale: 1 = Poor, 2 = Unsatisfactory, 3 = Average, 4 = Good, 5 = Excellent

- Rating Criteria:

  - Project Quality: Project meets project management quality standards and requirements

  - Product Quality: Product meets quality standards and requirements

  - Presentation Quality:

    - Content: Accurate, relevant, consistent, complete, serves purpose and audience.

    - Organization: Content is arranged in a logical order and flows smoothly.

    - Delivery: Speakers and sound are audible, images, text, video, clear, visible, and understandable

    - Length: Presentation completed within allotted time.

    - Subject Matter Proficiency: Presenters show a level of understanding and knowledge of subject. matter based on correct, appropriate, and timely response to questions.

#### Peer Review Feedback

| Team | Feedback | Project Rating | Product Rating | Presentation Rating | Total |
| --- | --- | --- | --- | --- | --- |
|  | Van Alen Institute Data Project - Overall great project and presentation, a lot of clarity and details. | 5 | 5 | 5 | 15 |
|  | Lost & Found Application - The concept is good, but fails to clarify how a lost item’s owner is verified (if not verified, anyone can claim any lost item, that opens up a lot of room for fraud, scams) | 5 | 4 | 4 | 13 |
|  | FundLocally - The project idea is good, presentation was unclear at times, including the project management lifecycle, risk management. | 5 | 5 | 3 | 13 |
|  | MedTech - Liked the project idea and presentation was very clear. | 5 | 5 | 5 | 15 |
|  | NY Health System - Recording: The project idea is good, like the topic of healthcare, helping NYers with healthcare appointments, project plan was detailed, presentation was good | 5 | 5 | 5 | 15 |
|  | Baruchazon - Recording - The project idea is very good but the slides have too much text, makes it hard to follow | 5 | 5 | 4 | 14 |
|  | Food system that helps businesses recycle remaining food for the day - Recording - Great project idea and presentation, had a lot of details. Only complaint would be that certain slides such as the stakeholder register are very hard to read when sitting far from the smartboard. | 5 | 5 | 4 | 14 |
|  | Self | X | X | X | X |

#### Peer Review Sign-off

| Completed by Name(s): | Carson Liao, Ying Jie Mei |
| --- | --- |
| Signature(s): | Carson Liao, Ying Jie Mei |
| Date Completed: | 03/19/2025 |
| Group Number: | 8 |